# Typeahead Person Selectors

Owner: Mike | Status: Draft | Target: Q1 2026

## Summary

Convert all person-selection fields (Approver, Owner, etc.) in the Symphony Alpha UI to use the existing UserSelectPopover typeahead component, replacing plain text inputs with searchable member dropdowns.

## Context

### Problem

The Approver field in PRD forms uses a plain text input, requiring users to manually type names. This creates friction: - Users must remember exact names/spellings - No validation that the person exists in the organization - Inconsistent UX compared to Owner fields that already use typeahead

### Hypothesis

We believe replacing text inputs with typeahead selectors will reduce form completion time and errors for PMs and engineers, measured by fewer invalid/misspelled approver names and faster form submissions.

### Personas

- Primary: Product Manager — Creates PRDs and needs to assign approvers quickly

- Secondary: Engineer — Reviews implementation plans and occasionally creates artifacts

## Scope

### In (MVP)

- Replace Approver text input with UserSelectPopover in:

  - new-prd-modal.tsx — PRD creation form

  - prd-editor.tsx — PRD details panel

- Populate dropdown with organization members (same data source as Owner fields)

- Store approver as user ID (not free-text name) for data integrity

### Out (Deferred)

- Migration of existing free-text approver data to user IDs — handle gracefully by displaying stored text if no user match

- Adding new person-selection fields elsewhere — future PRDs can extend this pattern

- Multi-select approvers — single approver is sufficient for MVP

### Success Metrics

| Metric | Baseline | Target | How Measured |
| --- | --- | --- | --- |
| Invalid approver names | Unknown | 0 | DB query for approver values not matching any user |
| Form completion time | TBD | -20% | Observational timing in user sessions |

### Kill Criteria

If users report the typeahead is slower than typing free-text names, revisit the UX.

## Compliance & Risk

No PHI involved. Organization member data is already accessible via existing API endpoints used for Owner selection.

### Dependencies & Risks

| Risk/Dependency | Mitigation | Owner |
| --- | --- | --- |
| Existing free-text approver data | Display as-is; don’t break existing PRDs | Eng |
| Organization member list not loaded | Reuse useTeamMembers hook pattern from project forms | Eng |

## Open Questions

- Q-001: Should we store approver as user ID or continue storing display name? Resolved: Store as user ID for data integrity; display name can be derived. Existing free-text values remain as-is (backwards compatible).

## User Stories

### US-001: Typeahead approver in PRD creation

As a PM, I want to select an approver from a searchable dropdown when creating a PRD so that I can quickly find the right person without typing their full name.

Priority: P0

Acceptance Criteria:

- AC-001.1: Given a user is creating a new PRD, when they click on the Approver field, then a popover opens with a searchable list of organization members

- AC-001.2: Given the popover is open, when user types in the search input, then results filter by name and email (case-insensitive)

- AC-001.3: Given search results are displayed, when a result is shown, then it displays the member’s avatar, name, and email

- AC-001.4: Given a user clicks on a member in the list, when selected, then the popover closes and the selected member’s name and avatar appear in the trigger button

- AC-001.5: Given a user selects a member, when they submit the form, then the PRD is created with that member’s user ID stored in the approver field

- AC-001.6: Given no approver is selected, when form is submitted, then PRD is created with null approver (field is optional)

- AC-001.7: Given the modal opens, when organization members are loading, then the popover displays a loading state until data arrives

- AC-001.8: Given the organization has no members, when the popover opens, then it displays “No users found” empty state

### US-002: Typeahead approver in PRD editor

As a PM, I want to change the approver of an existing PRD using a searchable dropdown so that I can reassign approval without retyping names.

Priority: P0

Acceptance Criteria:

- AC-002.1: Given a user opens the PRD details panel, when viewing the Approver field, then it displays as a UserSelectPopover component (not a text input)

- AC-002.2: Given an approver is already set (stored as user ID), when viewing the field, then the approver’s name and avatar are displayed in the trigger button

- AC-002.3: Given an approver is already set, when the popover opens, then the current approver has a checkmark indicator in the list

- AC-002.4: Given an approver was set as free-text (legacy data), when viewing the field, then the raw text is displayed in the trigger button

- AC-002.5: Given a legacy free-text approver, when the popover opens, then no item is pre-selected (user can select a real member to upgrade the data)

- AC-002.6: Given user selects a different member, when selection is made, then the change is persisted immediately (auto-save on selection)

- AC-002.7: Given user clicks “Clear selection” in the popover, when cleared, then the approver field is set to null and auto-saved

- AC-002.8: Given a save fails (network error), when error occurs, then a toast notification appears and the previous value is restored

- AC-002.9: Given the details panel is opened, when members are loading, then the popover is disabled until data arrives

### US-003: Backwards compatibility for legacy approver data

As a user viewing a PRD with a free-text approver, I want the approver name to still display correctly so that existing PRDs don’t appear broken.

Priority: P0

Acceptance Criteria:

- AC-003.1: Given a PRD has approver stored as free-text string (legacy), when viewing the PRD in any context, then the text is displayed as-is without modification

- AC-003.2: Given a PRD has approver stored as a valid user ID, when viewing the PRD, then the user’s display name (firstName + lastName) is shown

- AC-003.3: Given a PRD has approver stored as a user ID, when that user has an avatar, then the avatar is displayed alongside the name

- AC-003.4: Given a PRD has approver stored as a user ID for a deleted/deactivated user, when viewing, then “Unknown User” is displayed gracefully

- AC-003.5: Given a PRD has approver as null/empty, when viewing, then the field shows placeholder text like “Select approver” or “No approver assigned”

- AC-003.6: Given the API returns a PRD, when approver is a valid user ID, then the API response includes resolved user details (name, avatar) for display

- AC-003.7: Given a legacy free-text approver is updated via the typeahead, when saved, then the old text is replaced with the new user ID (one-way upgrade)

## Technical Notes

- Reuse existing UserSelectPopover component from @repo/design-system

- Use useTeamMembers hook or create useOrganizationMembers hook for member data

- Schema change: approver field type remains string (can hold ID or legacy text)

- API change: Accept user ID; resolve to display name in responses

- Consider adding approverId field in future for cleaner separation (out of scope for MVP)

Stories expanded during refinement. Implementation details determined by engineering.